* Deep Audiobook Tuner: July 1 - Nov 20
  + ~~Problem Formulation: July 1 - July 22~~
  + Topic Selection: June 15 - June 28 (14 days)
  + Abstract Submission: June 29 - July 1 (4 days)
  + Presentation: July 20 - July 22 (3 days)
  + Requirement Gathering: July 15 - July 22 (8 days)
    - *Need: July 15 - July 22*
    - *Scope: July 15 - July 22*
  + Literature review: July 15 - August 28 (45 days)
  + Feasibility Study(Technical/Economical): Sept 5 - Sept 11 (7 days)
  + Analysis: Sept 15 - Sept 25 (11 days)
    - *Architecture Diagram: Sept 15 - Sept 20*
    - *Use Case Diagram: Sept 21 - Sept 23*
    - *Class Diagram: Sept 23 - Sept 25*

*// IAT 1: 28 Sept - 3rd October*

* + Design: Oct 5 - Oct 16 (12 days)
    - *Workflow Design: Oct 5 - Oct 10*
    - *Sequence Diagram: Oct 11 - Oct 13*
    - *DFD: Oct 14 - Oct 16*
  + Implementation: N/A
    - Text-based sentiment analysis model: N/A
    - Audio-based sentiment analysis model: N/A
    - Music generation model: N/A
  + Documentation: Nov 13 - Nov 20 (8 days)

*// IAT 2: 7 Nov - 11 Nov*